UNIVERSITY OF LIVINGSTONIA

LAWS CAMPUS

FACULTY OF APPLIED SCIENCES/EDUCATION

DEPARTMENT OF COMPUTER ENGINEERING/EDUCATION IN INFORMATION, COMMUNICATION AND TECHNOLOGY

ADMARC DIGITAL DISTRIBUTION AND QUEUE MANAGEMENT SYSTEM

BY

CHRISTOPHER NG’OMA

CEN-01-41-23

Supervisor

Mr Msowoya

Version 1

30TH OCTOBER, 2025

Table of Contents

Abstract	2

1. Introduction	3

1.1 Background	3

1.2 Problem Statement	4

1.3 General and Specific Objectives	5

1.4 Contribution / Significance of the Study	5

2.0 Research Methodology and Project Plan	7

2.1 Methodology	7

2.2 Project plan	8

3.0 References	9

4.0 Appendices	10

Appendix A: Glossary	10

Appendix B: Sample Questionnaire (for Customers)	10

## Abstract

The Agricultural Development and Marketing Corporation (ADMARC) is central to Malawi’s food security through the purchase and distribution of key commodities such as maize, beans, and rice. However, ADMARC depots still operate on manual, cash-based systems that are inefficient and prone to corruption. Customers queue for hours, fairness is inconsistently applied, and weak oversight facilitates stock diversion and favoritism. Community committees support operations, but their role is limited by the absence of digital tools. These challenges undermine ADMARC’s mandate as “Bwenzi la Alimi” (Friend of Farmers) and erode public trust.

This study proposes a Digital Distribution and Queue Management System that introduces online registration linked to National IDs, digital purchases via mobile money and USSD, and appointment-based collection to reduce congestion. Real-time inventory management will improve transparency, while a committee forum will enhance community oversight. Dashboards will also support government monitoring and accountability.

The project will adopt an Agile methodology, engaging ADMARC staff, customers, and community committees during design, prototyping, and testing. A functional prototype will be piloted at the Livingstonia ADMARC depot in Rumphi. The anticipated outcomes include reduced waiting times, fairer access for vulnerable groups, stronger anti-corruption measures, and improved service delivery. Ultimately, the system aims to transform ADMARC’s operations into a transparent, efficient, and citizen-friendly model, scalable across Malawi to strengthen food security.

# 1. Introduction

## 1.1 Background

Agricultural Development and Marketing Corporation (ADMARC) is a state-owned enterprise in Malawi mandated to purchase, store, and distribute agricultural produce such as maize, beans, rice, and legumes. Its operations are crucial for ensuring food security, particularly for vulnerable populations during times of scarcity [1]. ADMARC depots serve as collection and distribution points where citizens access both commercial and subsidized commodities provided by the government [2].

Current Operations:

At present, distribution at ADMARC depots is manual and cash-based. Citizens do not register in advance but arrive directly to make purchases. The guiding principle is “first come, first served,” with exceptions made for vulnerable groups such as the elderly, pregnant women, and the disabled. Essential service workers (e.g., nurses, doctors, and teachers) may also be prioritized if they present an officially approved letter [3]. In times of high demand or difficult conditions, depot staff may use an informal numbering system to manage queues, allowing customers to return the following day or rest nearby while waiting.

Additionally, ADMARC operations are supported by a community committee, where staff and local representatives work together to uphold ADMARC’s motto, “Bwenzi la Alimi” (Friend of Farmers). While this committee provides oversight and community involvement, its decisions and coordination are currently undocumented and lack technological support [4], [5].

Area under Study:

This project focuses on the distribution of subsidized agricultural commodities at ADMARC depots within Malawi. The study seeks to design a digital system that builds on existing practices—such as prioritizing vulnerable groups, issuing numbers during high demand, and involving community committees—while addressing inefficiencies and irregularities in the current manual setup.

Scope of the Project:

The proposed system will include:

- Online registration and purchase of commodities using National ID, with payments through mobile money, USSD, or web portals.

- Digital queue and appointment management, replacing informal numbering with structured SMS/USSD tokens.

- Real-time inventory management to track stock inflows and outflows and prevent diversion.

- Committee forum feature for ADMARC staff and community committee members to collaborate, document decisions, and report challenges digitally.

- Reporting dashboards for government oversight, enhancing transparency and accountability.

The system will not extend to broader ADMARC operations such as nationwide logistics, long-term storage, or farmer procurement, but will specifically target distribution and queue management at depot level.

Deliverables:
The project will produce:

- A functional prototype of a Digital Distribution and Queue Management System.

- System design documentation, including data flow diagrams, ER models, and system architecture.

- A user guide tailored for depot staff, community committee members, and citizens.

- A final report detailing system performance, addressed challenges, and recommendations for nationwide deployment.

## 1.2 Problem Statement

Although ADMARC depots play a vital role in ensuring food security, their current manual and cash-based distribution system is inefficient and prone to abuse. Customers are not pre-registered and must queue physically, often leading to congestion and wasted time. While vulnerable groups (pregnant women, the elderly, and the disabled) and essential service professionals may be prioritized, the process is informal, inconsistent, and open to favoritism.

Stock and sales are tracked using paper records, creating limited transparency and enabling corruption such as stock diversion to vendors. The informal numbering system used during peak demand or harsh conditions helps reduce pressure but is neither structured nor reliable. Furthermore, while the community committee works with ADMARC staff to maintain order and accountability, the absence of digital tools limits its effectiveness.

The root causes of these challenges include:

- Lack of digital registration and purchase mechanisms.

- Inefficient queue management and inconsistent prioritization.

- Weak inventory control and limited oversight.

- Dependence on cash transactions vulnerable to manipulation.

- Community oversight without technological support.

If these weaknesses persist, ADMARC will continue to face long queues, corruption, and unfair access, undermining its mandate as “Bwenzi la Alimi” (Friend of Farmers) and eroding public trust in its services.

## 1.3 General and Specific Objectives

General Objective
To design and develop a Digital Distribution and Queue Management System for ADMARC that improves transparency, efficiency, and fairness in the distribution of agricultural commodities, while reducing corruption and long queues at depots.

Specific Objectives

- To analyse the existing manual system of distribution at ADMARC depots in order to identify inefficiencies, corruption risks, and gaps in queue management.

- To design an online registration and digital purchase module linked to National ID and integrated with mobile money, USSD, and web platforms.

- To implement a digital queue and appointment scheduling mechanism that issues SMS/USSD tokens and supports priority handling for vulnerable groups and essential service professionals.

- To develop real-time inventory management features for monitoring stock inflows and outflows, ensuring accurate records and minimizing stock diversion.

- To integrate a community committee forum within the system to support decision-making, documentation, and oversight, strengthening ADMARC’s accountability framework.

- To build reporting and analytics dashboards for government authorities to track stock levels, distribution patterns, and system performance in real time.

- To evaluate the proposed system through prototyping and user testing at depot level, ensuring it meets user needs, improves efficiency, and aligns with ADMARC’s motto, “Bwenzi la Alimi.”

## 1.4 Contribution / Significance of the Study

The proposed system, “A Digital Solution for Distribution and Queue Management in ADMARC: Enhancing Service Delivery in Malawi,” will be significant in addressing long-standing inefficiencies and corruption in ADMARC’s food distribution. By digitizing registration, payments, inventory management, and queue handling, the system will strengthen ADMARC’s ability to fulfill its mandate as “Bwenzi la Alimi” (Friend of Farmers).

Knowledge Contribution

- The study will provide new insights into how digital systems can be applied in public-sector food distribution in Malawi.

- It will contribute to the body of knowledge on integrating queue management models, inventory tracking, and community oversight in the agricultural distribution sector.

- It will serve as a case study for applying ICT solutions to corruption-prone, cash-based manual operations in developing countries.

Practical / Technological Contribution

- The project will deliver a functional prototype system that digitizes critical ADMARC processes, including online purchase, SMS/USSD queue tokens, and real-time inventory updates.

- Citizens will benefit through fairer access, reduced waiting times, and transparent distribution, while vulnerable groups and essential service workers will be prioritized systematically.

- Government and ADMARC management will gain real-time dashboards for monitoring depots, improving oversight, and reducing revenue leakages.

- The community committee will have a digital forum tool to document decisions and report challenges, ensuring accountability and inclusiveness.

Methodological / Process Contribution

- The project will demonstrate how user-centred system design can be applied in rural Malawi contexts by engaging depot staff, customers, and committees in system requirements gathering and validation.

- It will apply a structured software development model (to be defined in the methodology section) and evaluate its effectiveness in public service delivery environments.

- The process will highlight how digital-first approaches (mobile payments, online registration, SMS-based services) can be adapted to resource-constrained settings.

Overall Significance
If successfully implemented, the project will help ADMARC move from a manual, corruption-prone distribution model to a digital, transparent, and citizen-friendly system. This transformation will improve efficiency, restore public trust, and enhance food security interventions in Malawi.

# 2.0 Research Methodology and Project Plan

## 2.1 Methodology

System Design Model

The project will adopt the Agile methodology, particularly the Scrum framework, as it allows iterative development, continuous user feedback, and flexibility in incorporating stakeholder inputs. Agile is suitable for this project because ADMARC’s processes involve diverse stakeholders (staff, community committee, customers, and government), and their evolving needs can best be addressed through incremental development.

Development Process

The system will be developed in iterative sprints following these phases:

- Requirements Gathering: Engage ADMARC staff, community committee members, and customers through interviews, questionnaires, and observation to capture system needs.

- System Design: Create models such as Data Flow Diagrams (DFDs), Entity-Relationship Diagrams (ERDs), and system architecture diagrams.

- Prototyping: Build a functional prototype with core features (registration, queue management, inventory tracking).

- Development & Testing: Implement modules incrementally, conduct unit tests, and integrate feedback from users.

- Deployment (Pilot): Deploy at the Livingstonia ADMARC depot for testing under real conditions.

- Evaluation: Collect feedback, measure performance improvements, and refine the system.

Users / Sampling

The study will involve the following groups:

- ADMARC Staff: To provide insights into current operational challenges and validate system features.

- Community Committee Members: To advise on fairness, community involvement, and integration of oversight functions.

- Customers (Beneficiaries): To highlight pain points in queueing and purchasing, and test ease of use of the SMS/USSD features.

- Government Oversight Officers: To define reporting requirements and transparency measures.

Tools and Technologies

The project will use the following tools and platforms:

- Frontend: HTML, CSS, JavaScript (React or Vue for web interface).

- Backend: Node.js for application logic.

- Database: PostgreSQL/MySQL for relational data storage.

- Mobile Access: USSD integration and SMS gateways for feature phone users.

- Payment Integration: Mobile money platforms such as Airtel Money and TNM Mpamba.

- Project Management Tools: Jira/Trello for Agile sprint tracking.

Data Collection and Analysis

- Data Collection: Information will be gathered through interviews (ADMARC staff, committee, customers), observation of depot operations, and review of transaction records.

- Analysis: Qualitative data will be analysed thematically to identify operational challenges and user needs. Quantitative data, such as queue times and transaction throughput, will be compared before and after system implementation to evaluate improvements.

## 2.2 Project plan

a) Project cost

| Item / Resource | Description | Estimated Cost (MWK) |
| --- | --- | --- |
| Internet Bundles | For online tools | 15,000 |
| SMS/USSD Integration (pilot) | Setup & testing costs with providers | 300,000 |
| Printing & Documentation | Reports, guides, system manuals | 20,000 |
| Contingency (10%) | Unexpected costs | 10,000 |
| Total Estimated Cost |  | 345,000 MWK |

b) Project schedule

# 3.0 References

[1] ADMARC, “Annual Report 2023: Ensuring Food Security through Fair Distribution,”                                                                          Agricultural Development and Marketing Corporation, Lilongwe, Malawi, 2023.

[2] World Bank, “Malawi Economic Monitor: Addressing Macro and Food Security Risks,” World Bank Group, Lilongwe, Malawi, Rep. No. 167945, 2022. [Online]. Available: https://www.worldbank.org/en/country/malawi/publication/malawi-economic-monitor

[3] M. Manda and F. W. Wamala, “E-Government and Digital Service Delivery in Malawi: Lessons for Inclusive ICT Systems,” Journal of e-Government Studies and Best Practices, vol. 2020, pp. 1–12, 2020.

[4] P. Chikuta, L. Nkhoma, and A. Gondwe, “Mobile Money Adoption and Its Impact on Service Delivery in Malawi,” International Journal of Information Technology and Business Management, vol. 45, no. 1, pp. 10–18, 2021.

[5] A. Munthali and P. K. Chilima, “Digital Innovations for Agricultural Marketing in Malawi: Opportunities and Challenges,” African Journal of Information Systems, vol. 13, no. 2, pp. 45–59, 2021.

# 4.0 Appendices

## Appendix A: Glossary

- ADMARC: Agricultural Development and Marketing Corporation; a state-owned enterprise in Malawi responsible for purchasing, storing, and distributing agricultural produce.

- USSD (Unstructured Supplementary Service Data): A mobile communication protocol that allows services such as registration, balance checking, and transactions without requiring internet.

- Digital Queue Management: A computerized process of assigning queue numbers or time slots to customers through SMS/USSD or mobile apps to avoid physical congestion.

- Inventory Management: A digital system for recording, tracking, and monitoring stock inflows and outflows in real time.

- Mobile Money: A financial service offered by telecom providers (e.g., Airtel Money, TNM Mpamba) allowing citizens to pay digitally without cash.

- Community Committee: A group of local representatives working with ADMARC staff to ensure fair distribution and adherence to ADMARC’s motto “Bwenzi la Alimi” (Friend of Farmers).

## Appendix B: Sample Questionnaire (for Customers)

Introduction to Respondents:

“This questionnaire is part of a study aimed at designing a Digital Distribution and Queue Management System for ADMARC. Your responses will help identify challenges in the current manual system and guide the design of a fair and efficient digital solution. The information you provide will be kept confidential and used only for academic purposes.”

Section A: Demographic Information

- Age: ___

- Gender: Male [ ] Female [ ]

- Occupation: __________________

- Have you ever bought food from ADMARC? Yes [ ] No [ ]

Section B: Experience with ADMARC

5. How often do you visit ADMARC depots? (Daily / Weekly / Occasionally)
6. How long do you usually wait in a queue? (Less than 1 hour / 1–3 hours / More than 3 hours)
7. Have you ever been affected by stock shortages at ADMARC depots? Yes [ ] No [ ]
8. Do you feel the current system is fair to all citizens? Yes [ ] No [ ] Why? __________

Section C: Opinions on Digital System

9. Would you be willing to register and buy food online if the system was secure and affordable? Yes [ ] No [ ]
10. Do you have access to a mobile phone for SMS or USSD services? Yes [ ] No [ ]
11. Which payment method would you prefer for ADMARC purchases? (Mobile Money / Cash / Bank Transfer)
12. In your opinion, how could technology improve service delivery at ADMARC depots?